# Feature List

| Actor | Feature | Priority |
| --- | --- | --- |
| Campus Community User | Can Edit own Lost Item report before approval | Critical |
| Campus Community User | Create Found Item report with required detail | Critical |
| Campus Community User | Can Edit Own Found Item report before approval | Critical |
| Campus Community User | Can view published Lost and Found reports | Critical |
| Campus Community User | Can Search and filter reports by type, status, date, and location | Critical |
| Security Office Staff | Can Edit report content for clarity, accuracy, or policy compliance | Critical |
| Security Office Staff | Change the status of any report | Critical |
| Security Office Staff | Close reports when items are resolved | Critical |

# Story Points

| Actor | Feature | Story Points |
| --- | --- | --- |
| Campus Community User | Can Edit own Lost Item report before approval | 3 |
| Campus Community User | Create Found Item report with required detail | 3 |
| Campus Community User | Can Edit Own Found Item report before approval | 5 |
| Campus Community User | Can view published Lost and Found reports | 2 |
| Campus Community User | Can Search and filter reports by type, status, date, and location | 5 |
| Security Office Staff | Can Edit report content for clarity, accuracy, or policy compliance | 5 |
| Security Office Staff | Change the status of any report | 3 |
| Security Office Staff | Close reports when items are resolved | 2 |

# Test Cases

## User Story 1:

Campus Community User can edit own Lost Item report before approval

| Test Case | Input | Expected Output | Actual Output |
| --- | --- | --- | --- |
| 1 (Success) | Precondition: User is logged in and has an unapproved Lost Item report. 1. Open report "Lost Wallet" 2. Change Description to "Black leather wallet with ID" 3. Click "Save" | The system updates the report and displays the new description. |  |
| 2 (Failure) | Precondition: User is logged in and opens another user's Lost Item report. 1. Open report 2. Verify that fields are read-only 3. Verify that the "Save" button is disabled | The system prevents editing and the "Save" button is not clickable. |  |

## User Story 2:

Campus Community User can create Found Item report with required detail

| Test Case | Input | Expected Output | Actual Output |
| --- | --- | --- | --- |
| 1 (Success) | Precondition: User is on Create Found Item page. 1. Item Name: "Black Backpack" 2. Category: "Bag" 3. Location: "Library 2nd Floor" 4. Date: "2026-03-18" 5. Description: "Backpack with laptop sleeve" 6. Click "Submit" | The system creates the report and displays submitted details. |  |
| 2 (Failure) | Precondition: User is on Create Found Item page. 1. Leave Item Name empty 2. Fill other fields 3. Verify that the "Submit" button is disabled OR validation message is shown | The system prevents submission or shows validation error for required fields. |  |

## User Story 3:

Campus Community User can edit own Found Item report before approval

| Test Case | Input | Expected Output | Actual Output |
| --- | --- | --- | --- |
| 1 (Success) | Precondition: User is logged in and has unapproved Found report. 1. Open report "Phone Found" 2. Change Location to "Student Center" 3. Click "Save" | The system updates and displays the modified report. |  |
| 2 (Failure) | Precondition: User is logged in and report is already approved. 1. Open approved report 2. Verify fields are read-only 3. Verify that the "Save" button is disabled | The system prevents editing and no changes can be made. |  |

## User Story 4:

Campus Community User can view published Lost and Found reports

| Test Case | Input | Expected Output | Actual Output |
| --- | --- | --- | --- |
| 1 (Success) | Precondition: User is logged in. 1. Open "View Reports" page | The system displays all published reports. |  |
| 2 (Failure) | Precondition: Unpublished reports exist. 1. Open "View Reports" page 2. Verify unpublished reports are not visible | The system shows only published reports. |  |

## User Story 5:

Campus Community User can search and filter reports by type, status, date, and location

| Test Case | Input | Expected Output | Actual Output |
| --- | --- | --- | --- |
| 1 (Success) | Precondition: Reports exist in system. 1. Filter Type: "Lost" 2. Location: "Library" 3. Click "Search" | The system displays reports matching filters. |  |
| 2 (Failure) | Precondition: Reports exist. 1. Filter Location: "NonExistingPlace" 2. Click "Search" | The system displays no results. |  |

## User Story 6:

Security Office Staff can edit report content for clarity, accuracy, or policy compliance

| Test Case | Input | Expected Output | Actual Output |
| --- | --- | --- | --- |
| 1 (Success) | Precondition: Staff user is logged in. 1. Open report 2. Change Description to "Clear and appropriate wording" 3. Click "Save" | The system updates report content successfully. |  |
| 2 (Failure) | Precondition: Regular user is logged in. 1. Open report 2. Verify fields are read-only 3. Verify that the "Save" button is disabled | The system prevents editing and restricts access to staff-only functionality. |  |

## User Story 7:

Security Office Staff can change the status of any report

| Test Case | Input | Expected Output | Actual Output |
| --- | --- | --- | --- |
| 1 (Success) | Precondition: Staff user is logged in. 1. Open report 2. Change status to "Approved" 3. Click "Save" | The system updates report status successfully. |  |
| 2 (Failure) | Precondition: Regular user is logged in. 1. Open report 2. Verify that status field is read-only 3. Verify that the "Save" button is disabled | The system prevents status changes for unauthorized users. |  |

## User Story 8:

Security Office Staff can close reports when items are resolved

| Test Case | Input | Expected Output | Actual Output |
| --- | --- | --- | --- |
| 1 (Success) | Precondition: Staff user is logged in and report is resolved. 1. Open report 2. Click "Close Report" | The system marks report as closed. |  |
| 2 (Failure) | Precondition: Staff user is logged in and report is NOT resolved. 1. Open report 2. Verify that the "Close Report" button is disabled | The system prevents closing unresolved reports. |  |

# User Acceptance Criteria

| User Story | Acceptance Criteria | Status |
| --- | --- | --- |
| As a Campus Community User, I can edit lost/found report before approval so that I can guarantee accurate information displayed in the directory | - Given the user is logged in as a community user and the user has submitted a lost/found report that has not been approved - When the user goes to the submitted report and clicks the edit option - Then they can modify the report and save it | Critical |
| As a Campus Community User, I can create found item report with required detail so that I can guarantee I display the relevant information that determines what items have been found and what are lost | - Given the user is logged in as a community user - When the user navigates to the page “Create Report” - Then they can enter information based off of the alleged found item | Critical |
| As a Campus Community user, I can view published lost & found reports So that I know which reports show relevant lost & found items in the directory | - Given the user is logged in as a community user - When the user navigates to the directory page - Then they can see the lost & found reports showcased | Critical |
| As a Campus Community user, I can search/filter reports by type, status, date, and location So that I can quickly find relevant lost & found items. | - Given the user is logged in as a community user - When the campus community user goes to the search bar to find reports based on different filters - Then they can see the reports they searched for | Critical |
| As a Security Office staff, I can edit report content for clarity & accuracy, so that relevant lost & found items are accurate | - Given the user is logged in as a security office staff - When the user clicks the “edit” button under reports - Then they can modify and enter accurate information | Critical |
| As a Security Office staff, I can change the status of any report So that the reports display the correct status. | - Given the user is logged in as a security office staff and views a report - When the staff selects the status and saves the new changes - Then the report should be updated and displayed accurately | Critical |
| As a SO Staff, I can close reports when items are resolved So that the directory only displays reports that are open to the public | - Given the user is logged in as a security office staff and clicks the “edit” button - When they enter close report button after resolving - Then the report should be closed and not be displayed to the public | Critical |

# Use Case Diagram

# Days We Had Scrum Meeting

- Sundays 8:30-8:50 Am

- Wednesday 9:00-9:15 Am

- Friday 9:00-9:15 Am